POWERSTIK

Website Architecture & Content Plan

Redesign of powerstik.net

A brand of Design India  |  Branding · Design · Print · Packaging

Prepared: September 2026

Status: Draft for management review (Amit Sharma, Sumit Sharma)

# Contents

# 1. Objectives

The current website at powerstik.net is dated and under-represents the company. The new website must:

- Represent Powerstik's capabilities, stature and progressive nature through a modern, creative experience.

- Serve existing domestic customers quickly (reorders, specs, contact with their coordinator).

- Win new domestic customers across battery, RO, pharma, cosmetics, toys, food, QSR, surgical and electrical sectors.

- Support the global push by building credibility with international battery manufacturers.

- Convert visitors into enquiries, with "Get a quote" as the primary action on every page.

# 2. Strategic Foundation

## 2.1 Positioning

Powerstik is not a print shop that also does design. It is a design studio that grew its own factory. The journey from a small design setup in 2002 to a Heidelberg-equipped print and packaging plant is the core brand story, and it separates Powerstik from commodity printers.

Suggested positioning line: "Designed like a studio. Delivered like a factory."

## 2.2 Key proof points

| Proof point | Detail |
| --- | --- |
| Heritage | Founded 2002 as a design setup; now a complete print packaging company |
| Scale | 1,500+ domestic clients; ~200 team members |
| Global | Exports to 8 countries: Nepal, Bangladesh, Afghanistan, Uganda, USA, Fiji, Russia, Algeria |
| Speed | Dispatch within 2–5 days of approval, including bulk orders |
| Flexibility | Quantities from 50 units to any volume; sheet and roll form |
| Innovation | Proprietary acid- and heat-resistant battery label paper |
| Infrastructure | Heidelberg SM-74 & CD-102 offset, Canon digital, Mark Andy E5 flexo, full corrugation line (mono cartons to 9-ply) |
| Clients | Livguard, Eastman, Unique Energos, Tata Green, Amaron and many MSMEs |

## 2.3 Target audiences

| Audience | What they need from the site |
| --- | --- |
| Existing domestic clients | Fast reorder, job status, spec downloads, direct contact with coordinator |
| New domestic prospects | Proof of relevance to their industry, samples of work, easy quote request |
| International battery makers | Credibility, export experience, technical data, logistics reassurance |
| Job seekers | Culture, team, open roles |

## 2.4 Primary conversions

- Get a quote (smart RFQ form)

- WhatsApp chat (one tap on mobile)

- Request a sample (battery label paper)

- Download company profile / catalogue

- Callback request

# 3. Sitemap

| Main section | Sub-pages |
| --- | --- |
| Home | Single scrolling narrative page |
| About us | Our story · Leadership · Design India · Our people · Quality · Infrastructure · Sustainability · Careers |
| Capabilities | Design & branding · Label printing · Corrugated packaging · Printing technologies · Machine park |
| Battery labels (flagship) | Proprietary paper · Label types · Battery packaging · Clients & case study |
| Industries | Battery · RO · Pharma · Cosmetics · Toys · Food · Pizza/QSR · Surgical · Electrical |
| Our work | Filterable portfolio · Case studies |
| Global | Export map · Why partner with us · International enquiry |
| Resources | Downloads · Material guide & glossary · FAQs · Insights/blog |
| Get a quote / Contact | Smart RFQ form · Contact · Callback · WhatsApp |
| Client zone (login) | Reorder · Invoices & specs · Artwork approval · Job tracking (phased) |

# 4. Global Elements

### Header

- Logo, main navigation, persistent "Get a quote" button.

- Utility bar: Client login, Download company profile, phone number, language switcher (phase 2).

### Floating WhatsApp button

- Visible on all pages; matches how Indian B2B buyers prefer to communicate.

### Footer

- "Powerstik is a brand of Design India."

- Plant address with map, quick links, certifications, export country list, social links.

# 5. Home Page Structure

| # | Section | Content & purpose |
| --- | --- | --- |
| 1 | Hero | Full-bleed video loop (SM-74 running, label roll unwinding, 9-ply box die-cut). One headline, two CTAs: Get a quote / Explore capabilities |
| 2 | Proof strip | Animated counters: Since 2002 · 1,500+ clients · 9 countries · 200+ people · 2–5 day dispatch · From 50 units |
| 3 | Client logo wall | Livguard, Eastman, Amaron, Tata Green, Unique Energos + export clients |
| 4 | What we do | Four interactive tiles: Design & branding, Labels, Corrugated packaging, Print |
| 5 | Flagship spotlight | Battery labels and proprietary acid/heat-resistant paper; dark premium section with acid-test animation |
| 6 | How we work | Timeline: Brief → Design → Approval → Print → QC/PDI → Dispatch; headline "2–5 days" |
| 7 | Industries grid | Photo cards for each of the nine sectors |
| 8 | Machine park teaser | Heidelberg, Canon, Mark Andy, corrugation line |
| 9 | Global reach | Animated map with arcs from India to the eight export countries |
| 10 | Featured work | Three case studies |
| 11 | Founders' note | Short message from Amit & Sumit with candid photo |
| 12 | Testimonials | Client quotes, ideally short video clips |
| 13 | Final CTA band | "Have a job? Get a quote in 24 hours." |

# 6. Inner Pages

## 6.1 About us

- Our story: interactive timeline from 2002 (design setup) through each machine added to first export.

- Leadership: Amit Sharma (operations & backend) and Sumit Sharma (marketing & clients); personal, creative bios.

- Design India: the holding company and its relationship to the Powerstik brand.

- Our people: in-house design, sales & coordination, quality and production teams.

- Quality: incoming material inspection, in-process control, pre-dispatch inspection (PDI), test list, certifications.

- Infrastructure: photo tour or 360° plant walkthrough.

- Sustainability (if applicable) and Careers.

## 6.2 Capabilities

- Design & branding: logo, packaging design, label design, 3D mockups, portfolio.

- Label printing: sheet vs. roll form; roll labels for automatic applicators (core size, winding direction); materials; finishes; MOQ 50.

- Corrugated packaging: mono cartons through 3, 5, 7 and 9-ply; box styles, flute types, print options.

- Printing technologies: when to choose offset, digital or flexo, explained simply.

- Machine park: specification card for each machine.

## 6.3 Battery labels (flagship)

- Proprietary paper: brand name, properties (acid resistance, heat resistance, adhesion), test results, downloadable data sheet, "Request a sample".

- Label types: main labels, warning labels, terminal labels, warranty/hologram labels (as applicable).

- Battery packaging: corrugated boxes for batteries.

- Clients & case study.

## 6.4 Industries

One page per sector using a common template: sector challenges → what Powerstik supplies → sample work → compliance notes (e.g., pharma legibility, food-safe inks) → CTA. These pages are also the strongest SEO asset.

## 6.5 Our work

Filterable portfolio (by industry, product type, technology) plus 4–6 in-depth case studies using a Problem → What we did → Result format.

## 6.6 Global

- Export map with country cards and clients served (subject to permission).

- Why partner internationally: export documentation, shipping & Incoterms, repeat-order consistency, responsive coordination.

- International enquiry form with country and port fields.

- Languages in phase 2: French (Algeria), Russian, and potentially Arabic and Bengali.

## 6.7 Resources

- Downloads: company profile, catalogue, paper data sheets.

- Label material guide and glossary (ply, GSM, BOPP, lamination, etc.).

- FAQs: MOQ, turnaround, artwork formats, payment terms.

- Insights/blog for SEO (e.g., "How to choose battery label material").

## 6.8 Get a quote & Contact

- Smart RFQ: step-by-step — product type, size, quantity, sheet/roll, material, finish, artwork upload, required date. Roll selection reveals roll-spec fields.

- Submissions route to CRM/email and trigger a WhatsApp acknowledgement.

- Contact: plant address and map, department contacts, callback request, WhatsApp.

# 7. Client Zone Roadmap

| Phase | Features |
| --- | --- |
| Phase 1 | Login; reorder previous jobs; download invoices & specs; named coordinator contact |
| Phase 2 | Online artwork proofing and approval |
| Phase 3 | Live job-status tracking integrated with ERP / job-card system |

# 8. Creative Direction

Because Powerstik's roots are in design, the website itself should act as the portfolio.

- Print-world motifs: CMYK registration marks, crop marks and colour bars as design details.

- Scroll animations: die-lines folding into boxes; labels building up colour layer by layer.

- Section dividers inspired by the corrugated flute cross-section.

- Real factory photography and video instead of stock imagery.

- Bold typography and a restrained palette derived from brand colours.

# 9. Technical Requirements

| Area | Recommendation |
| --- | --- |
| Performance | Mobile-first, fast loading (many visitors arrive via WhatsApp links) |
| CMS | WordPress or Webflow so the team can add case studies and blogs |
| SEO | Target "battery label printing India", "acid resistant battery labels", "corrugated box manufacturer Haryana"; schema markup; 301 redirects from old URLs |
| Integrations | CRM (Zoho/HubSpot), WhatsApp Business API, Google Analytics with quote conversion tracking |
| Languages | English at launch; French and Russian in phase 2 |

# 10. Phased Rollout

| Phase | Scope |
| --- | --- |
| Phase 1 – Launch | All core pages, smart RFQ, WhatsApp, downloads, SEO foundation |
| Phase 2 – Expand | Client zone login & reorder, artwork approval, additional languages, blog cadence |
| Phase 3 – Integrate | ERP-linked job tracking, product configurator, advanced analytics |

# 11. Open Items to Confirm

- Permission to show client logos and name export clients.

- Certifications held (ISO, etc.) to highlight.

- Brand name and shareable test data for the proprietary battery paper.

- Whether other Design India businesses need space on the site.

- Plan and date for professional photo/video shoot at the plant.

- Confirm quote-based enquiries only (no public pricing).